## Slide 1: Payment Card Industry Remediation Project
Cheryl Wenezenki-Yolland, PCI Project Owner
Nicholas Krischanowsky, PCI Project Director
Public Sector Payment Card Industry Working Forum
May 27, 2009
Notes: As we just heard from Deloitte, our e-commerce transactions must comply with Payment Card Industry standards.
The payment card industry instituted Payment Card Industry Data Security Standards to support organizations processing card payments to prevent payment card fraud, hacking and identity theft.
Since December 2008, the Office of the Comptroller General and Provincial Treasury have been leading a 18-month rapid deployment project to secure management and transmission of credit card information in government.

## Slide 2: Corporate Governance Framework
Minister of Finance
Financial Administration Act
Electronic Transactions Act
Comptroller General
Provincial Treasury
Workplace Technology Services
Office of Chief Information Officer
Liaison, Guidance, Support
PCI Compliance Program
New Payment Systems
Existing Payment Systems
Ministries
Notes: This framework drives our PCI Remediation and Compliance Management Program.
As Comptroller General, my office is responsible for defining standards and policies governing ministry payment systems for collecting government revenues.
Banking/Cash Management Branch, Provincial Treasury sets policy and approves provincial government users of banking products and services, and works with clients to ensure that e-payment systems are managed in compliance with PCI standards.
Workplace Technology Services develops and manages the standard corporate technology infrastructure to support PCI standards as determined by the Minister of Finance. Common IT infrastructure to enable PCI compliance includes network segmentation, vulnerability management and security monitoring.
The Government Chief Information Officer defines the technological direction and framework for IM/IT across government, maintains IT security policy, and establishes a process for incident investigation.
At this point, our PCI Project Director, Nicholas Krischanowsky will speak to our corporate PCI Project......

## Slide 3: PCI Master Project Plan
Corporate Master Project Plan and Sub-Projects:
  Corporate Policy Framework
  Training and Awareness
  Service Contacts Liability Monitoring
  Vulnerability Management
  Network Segmentation
  Incident Reporting
  Compliance Monitoring
Notes: As Project Director, the PCI Project Office is overseeing the Master Project Plan and 8 different, yet intertwined sub-projects.
We are required to periodically report to our Acquirers on compliance, or progress towards compliance.
This is an important on-going requirement for maintaining current services at current costs.

## Slide 4: PCI Project Status
Executive Commitment in Place
Resources Attained
Master Project Plan and Project Teams
IT Tools Purchased
Notes: The Province of BC is using a risk-based approach to achieving PCI compliance – this approach helps us reduce risk to cardholder data as early on as possible in the compliance journey by identifying and addressing highest risk targets, and demonstrating progress towards compliance to our Acquirers.
Since December 2008, the PCI Project Office has achieved the following: (see slides)

## Slide 5: PCI Project Status
Policy Developed and Ready for Publishing
Two Payment Entities Audit Ready (LDB and BC Express Pay)
Core PCI Security Infrastructure Design Underway

## Slide 6: Compliance Deadlines
September 2009 – Must not Store Track Data
October 2010 - Chip/Pin Compliant
October 2010 – Must be Fully Compliant with Payment Card Industry (PCI) Standards
Notes: As the Province of BC processes over 20 million payment transactions annually, we are classified as a Level 1 Merchant. As a Level 1 Merchant, we have three mandatory deadline dates to meet:
Effective September 2009, VISA requires a declaration that we do not retain sensitive payment card data such as full magnetic stripe, security codes or PIN data after transaction authorization.
Point of Sale terminals must be updated to be Chip\Pin compliant – (completed, other than LDB POS terminals)
Full compliance with PCI DSS standards by October 2010. This involves every payment system (point of sale devices, web terminal and online payment systems).
**To prepare for our September 2009 declaration to VISA, the Comptroller General is in the process of surveying all business (May 2009) with respect to our retention of sensitive payment card data, including any compensating controls. VISA will assess risk factor to our declaration.

## Slide 7: Attestations to Our Acquirers
Sensitive Authentication Data
  Province signed attestation February 2009
Cardholder Data
  Conducting a survey of payment streams with business owners (May 2009)
  Province to sign attestation September 2009
Notes: Province of BC signed a declaration in February 2009 that it does not store Sensitive Authentication Data. The next declaration is the subject of the survey – to answer the question around storage of cardholder data.
Why is this survey so important? – after September 30, 2009, VISA will impose appropriate risk controls up to and including acquirer fines for failure to provide an attestation that we do not retain sensitive payment card data

## Slide 8: Questions?
Contact Nick.Krischanowsky@gov.bc.ca
See also Banking/Cash Management Branch PCI DSS Resource Centre at:
http://www.min.fin.gov.bc.ca/pt/bcm/index.shtml